Documentation

|  |  |
| --- | --- |
| Date: | Item: |
| 10-6-20 | Gary created the high level schedule |
| 10-13-20 | Steven found an error in the code, and is going to meet with matt 10-13-20 |
| 10-14-20 | Noted an aesthetic component while testing "new patient" that needs to be fixed (mridye, xraydye) |
| 10-14-20 | Noted a defect in the notes section. Order notes and patient notes are the same |
| 10-20-20 | Noted a defect which is the last name of the patient is being shown instead of the username |
| 10-20-20 | Hayden created payment function prototype that runs in command prompt |
| 10-20-20 | Gary created a prototype for the reminder function |
| 10-20-20 | Team meeting |
| 10-20-20 | Steven met with matt, to talk about an error message when ordering, and was able to find the issue and fix it |
| 10-20-20 | Steven found that as the Doctor when you finish an order the program says that it creates a URL, however the page cannot be found |
| 10-20-20 | Justus emailed the client to set up the next meeting |
| 10-21-20 | The client approved the defects to be worked on |
| 10-27-20 | Team meeting |
| 10-27-20 | Steven’s updated hours for working on the project are: 15/16 hours |
| 10-27-20 | Shelby’s updated hours for working on the project are: 14 hours |
| 10-27-20 | Hayden’s updated hours for working on the project are: 14 hours |
| 10-27-20 | Gary’s updated hours for working on the project are: 20 hours |
| 10-27-20 | Justus’s updated hours for working on the project are: |
| 11-3-20 | Shelby finished payment function (except for email components on the back end) |
| 11-9-20 | Steven finished the reminder function and manually tested to remove all of the bugs associated with it |
| 11-9-20 | Steven fixed a bug that would allow you to schedule an appointment for a time that was already passed during the day |
| 11-9-20 | Gary updated the high level schedule in regards to the statuses of the payment and remind functions |
| 11-10-20 | Shelby continuing to work on email function on the back end of the payment function |
| 11-10-20 | Hayden finishing up documentation and the user manual for both functions |
| 11-10-20 | Justus spoke to the client |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |